# Sample SuperStore - Planning the Project

Source: SampleSuperStore_BA Analytics.ipynb | Business Analysis Analytics

# Scope of Work

In scope: monthly extraction, bottom-50% logic, one-row prioritization, five WHY hypotheses, Excel output, validation, traceability, UAT, and transition. Out of scope: automatic price changes, inventory execution, causal proof without additional data, and unapproved production integration.

# Methodology

Use an iterative BABOK-aligned approach: discover, analyze, validate, prototype, test, release, and measure. Each sprint ends with review and a decision log.

# Stakeholders

Executive Sponsor, Sales Lead, Merchandising, Finance, Data/BA, IT/Data Platform, and Regional Managers.

# Schedule

| Sprint | Focus | Exit criterion |
| --- | --- | --- |
| 1 | Assessment and profiling | Scope and metric approved |
| 2 | Elicitation and BRD | Requirements baselined |
| 3 | Prototype, RTM, business case | Prototype accepted |
| 4 | Build, verification, UAT | UAT sign-off |
| 5 | Release and benefits review | Handover complete |

# Requirements Management

Maintain versioned requirement ID, source, priority, owner, acceptance criteria, status, dependency, and change history. Baseline after sponsor approval.

# Deliverables

Notebook, validated Excel report, BRD, stakeholder artifacts, RTM, test evidence, UAT sign-off, release roadmap, transition pack, and lessons-learned log.

# Communication Plan

| Audience | Cadence | Channel | Owner |
| --- | --- | --- | --- |
| Sponsor | Sprint review | Steering meeting | BA |
| Sales/Merchandising | Weekly | Workshop/dashboard | Sales Lead |
| Data/IT | Twice weekly | Working session | Data/BA |
| Wider users | Release/training | Email/demo | Change owner |

# BA Work Assessment

Measure requirement completeness, stakeholder participation, traceability coverage, defect leakage, UAT acceptance, time saved, and evidence of an owned corrective action.