# Sample SuperStore - Traceability and Monitoring Requirements

Source: SampleSuperStore_BA Analytics.ipynb | Business Analysis Analytics

# Requirements Traceability Matrix (RTM)

| Req ID | Source | Design/Artifact | Test | Status |
| --- | --- | --- | --- | --- |
| FR-01 | Sales Lead | Data-loading cell | T-01 | Planned |
| FR-02 | Sponsor | Analysis-month parameter | T-02 | Planned |
| FR-03 | Merchandising | Median/bottom-50 logic | T-03 | Planned |
| FR-04 | Sponsor | Lowest-row selection | T-04 | Planned |
| FR-05 | Sales/BA | Output schema and WHYs | T-05 | Planned |
| FR-06 | Users | Excel export | T-06 | Planned |

# Change Control Board

The CCB consists of the Executive Sponsor, Sales Lead, Merchandising, Finance, and Data/BA. Every change records request, reason, impact, cost, priority, decision, and approver.

# Task Board / Kanban

Backlog -> Ready -> In Progress -> Review -> UAT -> Done.

| Work item | Owner | State | Definition of done |
| --- | --- | --- | --- |
| Data validation | Data/BA | Done for prototype | Checks pass |
| Low-sales logic | Data/BA | In Progress | Threshold and tie-break documented |
| Cause validation | Sales/Merchandising | Ready | WHYs confirmed or revised |
| UAT | Sales Lead | Backlog | Signed acceptance evidence |